1. Project Planning & Management

Project Name: GoGrocer – Mini-Mart E-Commerce Website

1.1 Project Proposal

Project Overview

GoGrocer is a responsive mini-mart e-commerce website designed to provide users with a convenient way to browse grocery products, explore product details, and manage their shopping carts through an easy-to-use interface. The website consists of six main pages: Home, Products, About Us, Contact Us, Product Details, and Shopping Cart.

The project focuses on creating a modern and user-friendly online grocery shopping experience with responsive layouts, reusable components, and interactive features.

Project Objectives

- Develop a responsive website that works on desktop and mobile devices.

- Provide an organized product catalog with categories, filtering, and search functionality.

- Allow users to view product information and adjust product quantities.

- Implement shopping cart functionality, including adding, updating, and removing products.

- Calculate cart totals and free-delivery eligibility.

- Provide an About Us page and a functional contact form with confirmation feedback.

- Maintain consistent branding, accessible labels, and a simple user interface.

Project Scope

The project includes the development of six website pages, responsive navigation, product browsing, search and filtering, product detail controls, shopping cart management, contact form feedback, and reusable interface components.

The project scope focuses on the website's front-end shopping experience. Features such as online payment processing, user authentication, inventory synchronization, and a production database are not confirmed as implemented and are therefore outside the documented scope unless added separately.

1.2 Project Plan

The following is a proposed four-week development schedule for planning and documentation purposes.

| Phase | Activities | Duration | Deliverable |
| --- | --- | --- | --- |
| Week 1 | Requirements gathering, project scope, and UI planning | 1 week | Project requirements and design plan |
| Week 2 | Develop the Home, Products, About Us, and Contact Us pages | 1 week | Main website pages |
| Week 3 | Develop Product Details and Shopping Cart functionality | 1 week | Product interactions and cart management |
| Week 4 | Responsive adjustments, testing, bug fixing, and build verification | 1 week | Final website build |

Project Milestones

- Requirements and scope approved.

- Six website pages completed.

- Product search, filtering, and shopping cart features implemented.

- Responsive layouts and accessibility improvements completed.

- Production build verified successfully.

Resource Allocation

- Human Resources: Front-end developer(s), UI/UX designer, and tester.

- Development Tools: React, TypeScript/JSX, CSS, and pnpm, as applicable to the final project setup.

- Design Resources: GoGrocer branding, typography, color palette, and grocery product imagery sourced from Unsplash.

- Testing Resources: Desktop and mobile viewport checks, interaction testing, and build verification.

- 1.3 Task Assignment & Roles

- The GoGrocer project is developed by a team of six front-end developers. All team members participate in coding, implementation, integration, and testing. Responsibilities are distributed across the website's pages and core functionalities to ensure efficient collaboration and balanced workload.

| Team Member | Assigned Responsibilities |
| --- | --- |
| Yousef | Develop the Home page and shared navigation components. |
| Lojin | Develop the Products page, including product listings and category filtering. |
| Alaa | Implement product search, filtering logic, and related interactive features. |
| Tomas | Develop the Product Details page, including product selection and quantity controls. |
| Haneen | Develop the Shopping Cart page, including quantity editing, item removal, totals, and free-delivery calculations. |
| Mariam | Develop the About Us and Contact Us pages, including contact form feedback and supporting UI components. |

- Shared Responsibilities

- All six team members contribute to front-end coding, component integration, responsive design, debugging, and testing. The team collaborates to maintain consistent styling, reusable components, accessible interfaces, and a unified user experience across all six pages.

- This collaborative approach ensures that every team member contributes directly to the technical development of GoGrocer while maintaining clear responsibility for specific tasks.

1.4 Risk Assessment & Mitigation Plan

| Risk | Potential Impact | Mitigation Strategy |
| --- | --- | --- |
| Responsive layout issues | Poor experience on mobile devices | Test the website at multiple screen sizes and adjust layouts accordingly. |
| Incorrect cart calculations | Inaccurate totals or delivery eligibility | Validate quantity updates, item removal, subtotal calculations, and delivery rules. |
| Search or filtering errors | Users cannot find the required products | Test search terms, category filters, and empty-result states. |
| Integration conflicts | Components may not work together correctly | Use reusable components, consistent interfaces, and regular integration checks. |
| Missed deadlines | Delayed project completion | Divide work into milestones, prioritize essential features, and track progress regularly. |
| Build errors | Website cannot be built successfully | Run the project build, review errors, and resolve issues before submission. |
| Accessibility problems | Some users may struggle to navigate the website | Use accessible labels, clear navigation, and reduced-motion support where appropriate. |

1.5 Key Performance Indicators (KPIs)

The following KPIs can be used to evaluate the quality and completion of GoGrocer. Numerical targets are proposed project goals rather than measured results.

| KPI | Target | Measurement Method |
| --- | --- | --- |
| Page Completion | 6 out of 6 pages | Verify that all required pages are implemented. |
| Build Success Rate | 100% successful final build | Run pnpm build and confirm successful completion. |
| Core Functionality Test Pass Rate | At least 95% | Calculate passed test cases divided by total executed test cases. |
| Responsive Compatibility | All six pages usable on target desktop and mobile sizes | Test layouts and interactions at representative viewport sizes. |
| Cart Calculation Accuracy | 100% in defined test cases | Compare displayed totals and delivery eligibility against expected results. |
| Contact Form Feedback | Successful submission displays confirmation | Test valid form submissions and relevant validation behavior. |
| Navigation Reliability | All internal navigation links work correctly | Test links and navigation between the six pages. |

Evaluation Note: KPI targets should be measured through actual testing before reporting them as achieved. The project implementation summary reports that pnpm build completed successfully without TypeScript, JSX, or CSS build warnings. Other KPI results require separate verification.

2. Literature Review

2.1 Feedback & Evaluation

The GoGrocer mini-mart e-commerce website is designed to provide a convenient and user-friendly online grocery shopping experience. The project focuses on responsive design, product discovery, product details, and shopping cart management.

The project can be evaluated based on the following aspects:

- User Interface: Consistency of the visual design, colors, typography, and page layouts.

- Functionality: Correct operation of product search, category filtering, quantity controls, cart updates, and contact form confirmation.

- Responsiveness: Usability across desktop and mobile screen sizes.

- Code Quality: Effective use of reusable components, organized code, and maintainable project structure.

- Testing and Reliability: Correct navigation, accurate cart calculations, and successful build verification.

The implementation summary indicates that the project build completed successfully using pnpm build, without TypeScript, JSX, or CSS build warnings.

Lecturer's Assessment: The lecturer's actual feedback and evaluation results have not yet been provided. This section should be updated after the lecturer reviews the project, including any comments on functionality, design, code quality, and areas requiring improvement.

2.2 Suggested Improvements

Although GoGrocer includes essential front-end grocery shopping features, several enhancements could improve its functionality, usability, and readiness for real-world use.

- User Authentication: Introduce secure registration, login, and account management.

- Backend Integration: Connect the front end to a backend API and database to store products, prices, and shopping cart information.

- Online Payment: Integrate a secure payment gateway to support online transactions.

- Inventory Management: Display product availability and update stock quantities when orders are processed.

- Order Management: Allow users to place orders, view order history, and track delivery status.

- Product Reviews and Ratings: Enable customers to share feedback and rate products.

- Performance Optimization: Optimize images, reduce unnecessary rendering, and improve page-loading performance.

- Accessibility Improvements: Continue testing keyboard navigation, color contrast, form labels, and screen-reader compatibility.

- Automated Testing: Introduce unit and integration tests for search, filtering, product quantities, cart calculations, and form validation.

- Security Enhancements: Apply appropriate input validation, secure API communication, and server-side protection when backend services are introduced.

These improvements could transform GoGrocer from a front-end shopping website into a more complete e-commerce platform.

2.3 Final Grading Criteria

The following table provides a proposed grading framework for evaluating the GoGrocer project. The percentages are illustrative and should be adjusted to match the lecturer's official marking scheme.

| Assessment Component | Weight | Evaluation Criteria |
| --- | --- | --- |
| Documentation | 25% | Completeness, organization, clarity, project planning, and technical explanation. |
| Implementation | 35% | Page design, functionality, code quality, responsiveness, and component reuse. |
| Testing | 20% | Test coverage, navigation checks, cart calculation accuracy, form validation, and bug fixing. |
| Presentation | 20% | Project demonstration, explanation of features, team contribution, and responses to questions. |
| Total | 100% | Overall project assessment. |

Grading Note: The weights above are proposed for documentation purposes and do not represent the lecturer's confirmed grading criteria. The final percentages and awarded marks should be replaced with the official assessment rubric when available.

3. Requirements Gathering

3.1 Stakeholder Analysis

Stakeholder analysis identifies the individuals and groups who interact with, contribute to, or benefit from the GoGrocer mini-mart e-commerce website. Understanding their needs helps ensure that the system meets its objectives and provides a positive user experience.

| Stakeholder | Needs and Expectations |
| --- | --- |
| Customers / Website Visitors | Browse grocery products, search and filter items, view product details, manage shopping cart items, and contact the website team. |
| Development Team | Implement the required pages, maintain reusable components, fix bugs, and ensure responsive behavior. |
| Project Supervisor / Lecturer | Evaluate project requirements, implementation quality, documentation, testing, and presentation. |
| Website Administrator (Future Role) | Manage product information, prices, categories, and availability if administrative functionality is added in a future version. |
| Delivery and Fulfillment Staff (Future Role) | Receive order details, prepare products, and coordinate deliveries if order processing is introduced. |

The primary stakeholders are customers and the development team. Customers require a simple shopping experience, while developers focus on functionality, maintainability, and consistent design.

3.2 User Stories & Use Cases

User stories describe the system from the user's perspective, while use cases explain the steps involved in completing specific tasks.

A. User Stories

- Home Page: As a visitor, I want to explore the homepage so that I can discover GoGrocer and its grocery offerings.

- Product Browsing: As a customer, I want to browse available products so that I can find items I need.

- Search and Filtering: As a customer, I want to search for products and filter them by category so that I can find relevant items quickly.

- Product Details: As a customer, I want to view product details and adjust the quantity so that I can choose the amount I want to add to my cart.

- Shopping Cart: As a customer, I want to add products to my cart, update quantities, and remove items so that I can manage my selections.

- Delivery Calculation: As a customer, I want to see my cart total and free-delivery eligibility so that I can understand the estimated cost.

- Contact Us: As a visitor, I want to submit a contact form and receive confirmation so that I know my message submission was acknowledged.

- About Us: As a visitor, I want to learn about GoGrocer so that I can understand the website's purpose.

B. Use Cases

Use Case 1: Browse and Search for Products

- Actor: Customer / Website Visitor

- Precondition: The website is accessible.

- Main Flow:

  - The user opens the Products page.

  - The system displays the available product listings.

  - The user searches for a product or selects a category filter.

  - The system displays matching products.

  - If no products match, the system displays an empty-search state.

- Expected Result: The user can identify products matching the search or filter criteria.

Use Case 2: View Product Details and Add to Cart

- Actor: Customer

- Precondition: The product is available in the website's product catalog.

- Main Flow:

  - The user selects a product.

  - The system opens the Product Details page.

  - The user reviews the product information.

  - The user selects the desired quantity.

  - The user adds the product to the shopping cart.

  - The cart item counter updates to reflect the cart contents.

- Expected Result: The selected product and quantity are added to the shopping cart.

Use Case 3: Manage the Shopping Cart

- Actor: Customer

- Precondition: The user has added at least one product to the cart.

- Main Flow:

  - The user opens the Shopping Cart page.

  - The system displays the selected products and quantities.

  - The user changes a quantity or removes an item.

  - The system updates the cart contents and recalculates the total.

  - The system evaluates free-delivery eligibility according to the configured rule.

- Alternative Flow: If the cart contains no products, the system displays an empty-cart state.

- Expected Result: The cart accurately reflects the user's selections and updated totals.

Use Case 4: Submit a Contact Form

- Actor: Website Visitor

- Precondition: The Contact Us page is accessible.

- Main Flow:

  - The visitor opens the Contact Us page.

  - The visitor enters the requested contact information and message.

  - The visitor submits the form.

  - The website displays submission confirmation.

- Expected Result: The visitor receives feedback that the form submission was acknowledged. Actual message delivery to a backend or email service is not assumed.

3.3 Functional Requirements

Functional requirements define the actions and services the GoGrocer website must provide.

| ID | Requirement | Description |
| --- | --- | --- |
| FR-01 | Home Page | The system shall display the homepage and provide navigation to the main website sections. |
| FR-02 | Responsive Navigation | The system shall provide navigation suitable for desktop and mobile screens. |
| FR-03 | Product Listing | The system shall display grocery products in an organized layout. |
| FR-04 | Product Search | The system shall allow users to search for products. |
| FR-05 | Category Filtering | The system shall allow users to filter products by category. |
| FR-06 | Product Details | The system shall provide a dedicated page for viewing product information. |
| FR-07 | Quantity Selection | The system shall allow users to select or adjust product quantities. |
| FR-08 | Add to Cart | The system shall allow users to add selected products to the shopping cart. |
| FR-09 | Cart Counter | The system shall display a cart item counter reflecting the cart contents. |
| FR-10 | Cart Management | The system shall allow users to update item quantities and remove products. |
| FR-11 | Total Calculation | The system shall calculate and display the cart total based on the selected items and quantities. |
| FR-12 | Delivery Calculation | The system shall calculate free-delivery eligibility according to the configured threshold or rule. |
| FR-13 | Empty States | The system shall display appropriate messages when the cart is empty or a search returns no results. |
| FR-14 | About Us | The system shall provide information about GoGrocer. |
| FR-15 | Contact Form | The system shall allow visitors to submit the contact form and display confirmation feedback. |

3.4 Non-functional Requirements

Non-functional requirements define the expected quality, performance, and usability of the website.

| ID | Category | Requirement |
| --- | --- | --- |
| NFR-01 | Performance | Pages and user interactions should respond promptly under normal usage conditions. |
| NFR-02 | Responsiveness | All six pages should remain usable across common desktop and mobile viewport sizes. |
| NFR-03 | Usability | Navigation, product discovery, and cart management should be simple and intuitive. |
| NFR-04 | Accessibility | The website should use accessible labels and support reduced-motion preferences where applicable. |
| NFR-05 | Reliability | Product quantities, cart contents, and totals should remain consistent during normal interactions. |
| NFR-06 | Maintainability | The codebase should use reusable components and a consistent structure to simplify future updates. |
| NFR-07 | Compatibility | The website should be tested in modern browsers and on representative screen sizes. |
| NFR-08 | Security | If authentication, a backend, or payment processing is introduced, sensitive operations and data must be protected using appropriate security practices. |
| NFR-09 | Build Quality | The project should build successfully without outstanding build warnings or errors. |
| NFR-10 | Visual Consistency | The website should maintain consistent branding, typography, colors, and component styling across all pages. |

Performance, browser compatibility, accessibility, and reliability should be verified through testing rather than assumed to have been achieved.

Scope Note: GoGrocer is currently documented as a front-end website. A production database, user authentication, online payments, real order processing, and backend message delivery are not included as confirmed features. These can be considered future enhancements.